## Slide 2: SMART FACTORY
CONCEPT

## Slide 3: SMART FACTORY INDUSTRY 4.0 DEFINITION

## Slide 4: SMART FACTORY VISION
Connecting and digitalizing all machines, human and material processes to allow analytics and visualizations enabling self-correction, self-learning and self-optimization.
DIGITALIZATION
VISUALIZATION
OPTIMIZATION
D
V
O

## Slide 6: SMART FACTORY DVO - EXAMPLE
Digitalization, Visualization, Optimization

## Slide 7: SMART FACTORY ELEMENTS, PLATFORM, CONTROL, PHASES
Enablers
Platform
Phases
Materials
Manufacturing
People
Data
Automation
WCMs
SF
NPI
PMO
ENG
EMS 2.0
Talent
SFMS
Kitting + OLFS
eMSD + PLC + RTS
Planning System
SFMM
-Data
eDashboards
SFIS
SFAS
1.0
SMT
2.0
BACK END
+ Customization
3.0
4.0
WH
BTO/CTO
+ Customization
+ Customization
FY16-FY17
FY17
FY18
Phase 0
SFMS: Smart Factory Manufacturing Systems
SFMM: Smart Factory Materials Management
SFIS: Smart Factory Information Systems
Platform: Collection of Baselines
Baseline: Solution to be deployed. A baseline can be “Prescriptive” or “Functionality Equivalent”
Phases: Are related to the area that the baseline is impacting.
Version: Is how we control the releases in a time period and by phase: SMT=1.x, BE=2.x, WH=3.x, BTO/CTO=4.x

## Slide 8: SMART FACTORY
ROADMAP

## Slide 9: SMART FACTORY SF 1.0 (SMT) + 2.0 (BACK END)
 | FY 15 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | FY18
SF 1.0 + 2.0 |  |  |  |  |  |  |  |  |  | 
Development
Deployment
Element | Platform | Rev | Deliverables | Enablers | Status
People | NPI PMO | 1.0 | NPI control & management | PLC, Checklist, PM Tool, Gates | 
 | ENG SME | W1 | Engineering Capabilities | Training, Test, Selection, Project | 
 | WCMs | S2 | WCMs Capabilities | Training, Case Study, Projects | 
Mfg | SFMS | 1.0, 1.1 | Process Control | Manufacturing Baselines, IEDB eTool | 
Data | SFIS | 1.0 | Dashboard | JOS / KPI, eFast | 
Materials | SFMM | 1.0, 2.0 | Materials Control | Materials Baselines (Euro+America) eDashboard | 
Automation | SFAS | 1.0 | Mat Logistics Automation | SIM CELL | 
FY16
FY17
DEP
DEP
DEP
DEP
DEP
DEP = Deployment
POC = Proof of Concept
OEE
20-40% OEE Improvement
Changeover
15-25% Changeover reduction
Placement
20-30% accuracy improvement
FPY
5-10% FPY improvement
20% Cycle time reduction (BE)
Efficiency
Metrics
DEP
POCs
Wuxi, GDL & TIS
DEP

## Slide 10
Data
Digitalization
Physical Station
Visualization
Optimization
Production Control Center
Standardization
SMEs
(P1) Predictive: What will happen?
(P2) Prescriptive: Rules & guidelines
(D1) Descriptive: What is happening?
(D2) Diagnostic: Why did it happen?
Production Control Center (PCC)
FOCUS AREAS: SELF-OPTIMIZATION

## Slide 12: SMART FACTORY
PCC (Production Control Center) SCENARIO

## Slide 13
PCC – Production Control Center view (Set up example)

## Slide 14
Thank You!